## Slide 1: “Bankable” Construction Contracts
“Advantages and pitfalls of construction contracting structures (from EPC to multi-contract)”
Andrew Penfold, Counsel, Linklaters LLP
22 May 2019

## Slide 2: Agenda
Construction contract structures (and standard forms)
How does project finance impact (complicate?) construction procurement?
What is “bankability”?
What are the core “bankability” issues?

## Slide 3
Construction Contract Structures

## Slide 4: Common structures
Construct only (and design only, supply only etc…)
Design & construct
EP+C
EPC/Turnkey
Multi-contract

## Slide 5: Common structures – impact on risk allocation
Number of
Contracts
with the
Owner
Turnkey Structure
(
single contractor)
Split Package Structure
(Multiple main contractors)
1
2
Contracting
Approach
Direct Procurement Structure
(multiple package)
EPC Contractor
Owner
Owner
EPCM/Project Management
3
1
2
-
6
>
100
Contractual relationship with the Owner
No Contractual relationship with the Owner

## Slide 6: Other structuring concepts
“Split” Contracts (Onshore / Offshore)
World Bank procurement rules
Front-End Engineering and Design
Limited Notice to Proceed (LNTP) / Full Notice to Proceed (FNTP)
Technology licensing
Convertible LSTK
EPCM, Managing Contractor and Project Management
Alliancing (and relationship contracting)

## Slide 7: The Rainbow Suite
Red Book Conditions of Contract for Construction - for Building and Engineering Works designed by the Employer.
Yellow Book Conditions of Contract for Plant & Design-Build – for Electrical & Mech. Plant & For Building & Engineering Works Designed by the Contractor.
Silver Book Conditions of Contract for EPC Turnkey Projects

## Slide 8: More standard forms…
IChemE
    Green Book (Cost Reimbursable)
    Red Book (Lump Sum)
NEC3 (Options A – E)
LOGIC
Specific company templates / standard forms
Step-down from Concession Agreement

## Slide 9
Project Finance

## Slide 10
Senior Lenders
Export or
Multilateral
Credit Agencies
Hedging
Counterparties
Loans
Interest rate
Loans, Credit Support and Political Risk Insurance/ Guarantees
Operator
Offtaker
Feedstock Supplier
Construction
Contractor
Host Government/ Regulatory Authorities
Project Sponsors
PROJECT COMPANY
Equity Subscription and Sponsor Support Agreements
Security Trustee
Security
Intercreditor Agreement
Direct Agreements
Direct Agreements
Parent Company
of Operator
O&M Guarantee
Parent Company of
Construction Contractor
Construction Guarantee
O&M Agreement
Offtake Agreement
Feedstock Supply Agreement
Construction Contract
Concession Arrangements, Regulatory Consents/Permits/Approvals
Hedges

## Slide 11
What is “Bankability”?

## Slide 12
Time
Quality
Cost

## Slide 13: “Bankability”
Traditional goal
    Full risk pass through to counterparties and/or insurers
    No retained risks in the project company
    Fixed price, fixed time, guaranteed performance levels – limited relief events
    High caps on liability, delay liquidated damages, termination liabilities
No single solution – about balancing and identifying risk
    Sponsor support
    Contractual matrix
    Technical analysis

## Slide 14
Core Bankability Issues

## Slide 15: Core issues
Time | Cost | Quality | Credit/Liability
Exhaustive list of relief events Treatment of unforeseen conditions Acceptance of Employer’s Requirements/Rely Upon Information Contractual and physical interfaces Definition of Force Majeure Weather relief Change management Change orders Change in law | Exhaustive list of compensation events Currency(ies) Change management Change orders Change in law Change in prices – consumables/labour Payment terms – milestones/progress Compensation on termination | Design development Owner supplied items/interfaces Guaranteed Performance Levels Acceptance and handover Deemed completion (?) Defects correction periods Latent defects Termination rights | Transfer of title Transfer of care, custody and control Contractor credit support Bonds PCG Caps on liability Aggregate Delay LDs Performance LDs Employer L/C (?)

## Slide 16: Other matters
Direct agreement and step in rights
Collateral warranties
Assignment rights
Access to information and inspection rights
ECA requirements
    Eligible content
    Invoicing documents
Environmental requirements

## Slide 17: Limits on liability and credit enhancement
Performance bond
Warranty bond
Aggregate liability
Aggregate LDs
Delay LDs
Performance LDs
0
10
20
30
40
50
60
70
80
90
100

## Slide 18: Contacts
Ilia Ditiatev
London/Moscow
ilia.ditiatev@linklaters.com
+44 207 456 4791
+7 495 797 9760
Andrew Penfold
London
andrew.penfold@linklaters.com
+44 207 456 5935

## Slide 19: Linklaters LLP
One Silk Street
London EC2Y 8HQ
Tel: (+44) 20 7456 2000
Fax: (+44) 20 7456 2222
Linklaters LLP is a limited liability partnership registered in England and Wales with registered number OC326345. It is a law firm authorised and regulated by the Solicitors Regulation Authority. The term partner in relation to Linklaters LLP is used to refer to a member of Linklaters LLP or an employee or consultant of Linklaters LLP or any of its affiliated firms or entities with equivalent standing and qualifications. A list of the names of the members of Linklaters LLP together with a list of those non-members who are designated as partners and their professional qualifications is open to inspection at its registered office, One Silk Street, London EC2Y 8HQ or on www.linklaters.com and such persons are either solicitors, registered foreign lawyers or European lawyers. This document contains confidential and proprietary information. It is provided on condition that its contents are kept confidential and are not disclosed to any third party without the prior written consent of Linklaters. Please refer to www.linklaters.com/regulation for important information on our regulatory position.